DUE DILIGENCE CHECKLIST — DOCUMENT 08.1  |  DATA ROOM

Due Diligence Checklist

Nairn Ni Cu PGE Project — Structured Review for Prospective Acquirers

Status: Available = covered by current data room  •  Partial = partially addressed  •  Open = requires independent work  •  Recommended = advisable but not blocking.

Priority: Critical = must be completed before transaction  •  High = complete in first 60 days  •  Medium = within 6 months  •  Low = ongoing.

1.  LAND TENURE & MINING CLAIMS

|  | Item | Status | Priority |
| --- | --- | --- | --- |
| ☐ | Current registered holder of all 148 claims (Ontario MNDM MLAS database) | Open | Critical |
| ☐ | Annual assessment work / cash-in-lieu filings confirmed current for all claims | Open | Critical |
| ☐ | No claims in default, lapsed, or subject to dispute | Open | Critical |
| ☐ | Claim boundary coordinates and polygons (GIS / NTS grid cells) | Available | — |
| ☐ | Encumbrances: royalties, back-in rights, options, caveats, prior owner agreements | Open | Critical |
| ☐ | Surface rights status (Crown land vs. patented surface) | Open | High |
| ☐ | Adjacent and overlapping claim status (no staking conflicts) | Open | High |
| ☐ | Quiet title search at Ontario Land Registry | Open | High |

2.  GEOLOGY & MINERALISATION

|  | Item | Status | Priority |
| --- | --- | --- | --- |
| ☐ | Geological summary compiled from all historic and recent reports | Available | — |
| ☐ | Exploration history: all historic and recent work documented | Available | — |
| ☐ | Assay results compiled and plotted on a GIS base map | Partial | High |
| ☐ | Independent QP site visit and geological assessment | Open | Critical |
| ☐ | Twin sampling of all historic high-grade sample locations (QA/QC) | Open | High |
| ☐ | Review of all GeologyOntario assessment files (IDs listed in document) | Available | — |
| ☐ | Interpretation of Titan-24 DC-IP anomaly targets with QP sign-off | Partial | High |
| ☐ | Resolution of unexplained VTEM anomaly (ground EM follow-up) | Open | High |
| ☐ | Petrology / mineralogy of sulphide samples (ore microscopy) | Open | Medium |

3.  EXPLORATION PROGRAMS & DATA

|  | Item | Status | Priority |
| --- | --- | --- | --- |
| ☐ | Full digital data package: assay certs, sample logs, survey data, field notes | Open | Critical |
| ☐ | All original laboratory certificates for historic and 2023-24 assay samples | Open | High |
| ☐ | Geophysical survey data files (IP, VLF, magnetics, VTEM): raw + processed | Partial | High |
| ☐ | Drill core from 2024 program (if available): logging, photos, sampling | Open | High |
| ☐ | All permits and work records from Vale Canada 2022 program | Open | Medium |
| ☐ | 2023-24 Vision Exploration assay results (pending, as of filing) | Open | High |
| ☐ | Certified QA/QC data: blanks, standards, duplicates for all recent sampling | Open | High |

4.  PERMITTING & REGULATORY

|  | Item | Status | Priority |
| --- | --- | --- | --- |
| ☐ | Current status of any active exploration permits or NOWs on the property | Open | Critical |
| ☐ | Outstanding closure obligations or reclamation bonds | Open | Critical |
| ☐ | Confirm no outstanding Ministry orders or compliance issues | Open | Critical |
| ☐ | Ontario Mining Act compliance (assessment work filings) | Open | High |
| ☐ | Phase 1 NOW timeline and permit requirements defined | Available | — |
| ☐ | List of affected First Nations identified for Robinson-Huron Treaty area | Open | Critical |
| ☐ | History of previous Indigenous engagement (if any) and current status | Open | Critical |
| ☐ | MECP spills register: any historic contamination on or near the property | Open | High |

5.  ENVIRONMENTAL

|  | Item | Status | Priority |
| --- | --- | --- | --- |
| ☐ | Environmental baseline framework compiled | Available | — |
| ☐ | Field-based ecological and wetland screening of Phase 1 drill sites | Open | High |
| ☐ | Surface water quality sampling (pre-drilling baseline) | Open | High |
| ☐ | Presence/absence survey for Species at Risk (breeding season) | Open | High |
| ☐ | ARD/ML preliminary assessment on historic core / outcrop material | Open | Medium |
| ☐ | Stage 1 Cultural Heritage Assessment (Ontario Heritage Act) | Open | High |
| ☐ | Confirm no active mining waste (tailings, waste rock) on property | Partial | High |
| ☐ | Berry Shaft water management: assess historical workings water quality | Open | Medium |

6.  INFRASTRUCTURE & LOGISTICS

|  | Item | Status | Priority |
| --- | --- | --- | --- |
| ☐ | Road access assessment: condition of all access roads to drill sites | Partial | High |
| ☐ | Distance and access to Sudbury area drilling contractors | Available | — |
| ☐ | Nearest assay laboratory (typically Activation Labs, Sudbury/Ancaster) | Available | — |
| ☐ | Camp or accommodation plan for Phase 1 crew | Open | Medium |
| ☐ | Equipment mobilisation plan and cost estimate | Open | Medium |
| ☐ | Helicopter access if ground access restricted in spring break-up | Open | Medium |

7.  FINANCIAL

|  | Item | Status | Priority |
| --- | --- | --- | --- |
| ☐ | Indicative financial analysis and scenario modelling | Available | — |
| ☐ | Comparable transaction analysis | Available | — |
| ☐ | Phase 1 program budget detailed and costed by a QP or experienced operator | Open | High |
| ☐ | Flow-through share eligibility confirmed with tax counsel | Open | High |
| ☐ | OJEP / CMIF / NOHFC grant eligibility assessed | Open | Medium |
| ☐ | Deal structure agreed (option terms, work commitments, payments) | Open | Critical |
| ☐ | Any outstanding financial obligations of the vendor on the property | Open | Critical |
| ☐ | Tax and corporate structure of the vendor entity reviewed | Open | High |

8.  LEGAL & CORPORATE

|  | Item | Status | Priority |
| --- | --- | --- | --- |
| ☐ | Vendor entity corporate search and good standing confirmation | Open | Critical |
| ☐ | All prior agreements, LOIs, MOUs on the property reviewed | Open | Critical |
| ☐ | Representations and warranties from vendor reviewed by legal counsel | Open | Critical |
| ☐ | No litigation, arbitration, or disputes involving the property | Open | Critical |
| ☐ | Transaction structure reviewed: asset purchase vs. share purchase | Open | High |
| ☐ | Escrow and closing conditions defined | Open | High |
| ☐ | Any finder's fee, commission, or third-party entitlement | Open | High |

9.  TECHNICAL REPORTS

|  | Item | Status | Priority |
| --- | --- | --- | --- |
| ☐ | Vendor data sheet and executive summary | Available | — |
| ☐ | Project fact sheet | Available | — |
| ☐ | Geological summary | Available | — |
| ☐ | Exploration history (full) | Available | — |
| ☐ | Project presentation (September 2025) | Available | — |
| ☐ | Independent NI 43-101 technical report by a Qualified Person | Open | High |
| ☐ | QP site visit report (pre-transaction) | Open | Critical |
| ☐ | Phase 1 drill program design by a QP | Open | High |

# Suggested Due Diligence Timeline

Weeks 1–2:  NDA signed, full data room access granted. Begin legal and corporate review (Sections 7, 8). MNDM MLAS claim status check.

Weeks 2–4:  QP site visit and geological review (Section 2). Obtain all digital data (Section 3). Initiate Indigenous consultation history review (Section 4).

Weeks 4–6:  Legal due diligence (Section 8). Environmental site screen (Section 5). Phase 1 budget costed by QP.

Weeks 6–10:  QP site visit report issued. LOI or term sheet agreed. Flow-through structure and grant eligibility confirmed.

Weeks 10–16:  Transaction documents drafted and negotiated. First Nations engagement commenced in parallel. Closing conditions satisfied.

NOTE

This checklist is a general due diligence guide and does not constitute legal, financial, or technical advice. Prospective parties must engage independent qualified legal counsel, a NI 43-101 Qualified Person, and appropriate technical and environmental specialists before concluding any transaction.

Contact: Hugo  |  hugo@kpcapital.com  |  778-985-8685